MAX BOT MVP
Cursor Implementation Pack

Exact build order, repo shape, proof requirements and prompts

# 1. Build principles

• Do not build everything at once. Ship thin vertical slices.

• Every task must end with proof: changed files, commands run, logs, screenshot or curl result.

• Do not break the working baseline. Add feature flags around unfinished flows.

• No fake payment or provider integrations in main code path; use sandbox/stub with explicit switch.

• Bot button texts and billing policy are source-of-truth and must not drift.

# 2. Suggested repo structure

• /apps/bot — MAX webhook handlers, message routing, button handlers

• /apps/api — business logic API, entitlement, generation orchestration, admin endpoints

• /apps/admin — internal support dashboard

• /packages/db — schema, migrations, repositories

• /packages/shared — enums, DTOs, typed contracts

• /packages/providers — Yandex adapters and future premium adapters

• /packages/payments — T-Bank client, webhook verifier, reconciliation jobs

• /packages/testing — mocks, fixtures, e2e helpers

# 3. Milestone order

| Milestone | What must work | Proof |
| --- | --- | --- |
| M1 | MAX webhook receives update and returns reply | Webhook logs + screenshot |
| M2 | Mode selection persists: Для себя / Для бизнеса | DB row + screenshot |
| M3 | Text generation works | API response + bot screenshot |
| M4 | Image generation works with watermark on free | Generated asset + screenshot |
| M5 | Free limit enforced and paywall shown | Limit reached screenshot |
| M6 | T-Bank payment link created and callback reconciled | Webhook log + DB status |
| M7 | Paid entitlement unlocks more generations | Successful post-payment generation |
| M8 | Referral link tracked and reward granted after first image | Ledger rows + screenshots |
| M9 | Business niche saved and VK post flow works | Generated post + image |
| M10 | Admin can inspect and correct user state | Admin screenshot + audit log |

# 4. Non-negotiable entities

• User(id, max_user_id, current_mode, onboarding_state)

• Subscription(id, user_id, plan_code, status, started_at, ends_at, recurring_token)

• StarLedgerEntry(id, user_id, delta, reason, ref_type, ref_id, balance_after)

• Referral(id, inviter_user_id, invitee_user_id, status, reward_granted_at, abuse_flag)

• GenerationJob(id, user_id, feature_type, provider, status, cost_estimate, output_asset_id)

• Asset(id, user_id, media_type, storage_key, watermarked, source_job_id)

• BusinessProfile(id, user_id, niche, tone, city, notes)

• PaymentTransaction(id, user_id, provider, external_id, amount, status, raw_digest)

# 5. API first checklist

• Write typed DTOs before handlers.

• For every endpoint define auth rule, idempotency, timeout and error codes.

• Generation endpoints must return job ids, not block forever.

• Payment callback processing must be idempotent.

• Referral reward action must be idempotent.

# 6. Cursor task template

Use the following task format in every engineering session:

| Block | Required content |
| --- | --- |
| Goal | One concrete outcome only |
| Constraints | Do not break existing flows; no broad rewrites |
| Files to touch | Exact paths or modules |
| Implementation | What to add/change |
| Expected output | Exact observable result |
| Proof | Logs, curl, screenshot, DB rows, tests |

# 7. First 6 prompts for Cursor

• Prompt 1: register webhook module, parse MAX updates, implement health endpoint, prove with local tunnel/webhook logs.

• Prompt 2: add mode selection flow with two buttons, persist selected mode to DB, prove with screenshot and user row.

• Prompt 3: implement text generation adapter with Yandex mockable provider boundary, prove with API response and bot reply.

• Prompt 4: implement image generation job pipeline with storage and free watermarking, prove with generated file and screenshot.

• Prompt 5: implement plan/free-limit middleware and paywall message, prove by exhausting quota in test user.

• Prompt 6: implement T-Bank payment link creation and callback reconciliation, prove by callback log and entitlement activation.

# 8. Acceptance gates

• A feature is not done until bot UX, DB state and logs all match.

• A feature is not done if only happy path works.

• A feature is not done if anti-abuse or idempotency is ignored where relevant.

• A feature is not done if there is no rollback or disable path.

# 9. Immediate next sprint

• Create repo skeleton and environment config.

• Register MAX bot and set production-style webhook.

• Ship mode selection + text generation first.

• Then ship image generation + watermark + free limit.

• Then billing and referral.