MAX BOT FOR RUSSIA
Unified Product, Monetization & Delivery Specification

MVP for MAX messenger
Merged into one launch-ready spec for product, backend, payments, bot UX, and Cursor delivery

Version 1.0 · March 2026

Что делает этот документ 1) фиксирует продукт без противоречий; 2) замораживает MVP-рамку, чтобы Cursor/Codex/OpenClaw строили одно и то же; 3) переводит идею «бот с картинками» в денежный launch plan: подписка, звёзды, referral, MAX webhook, T‑Bank, Yandex AI.

# 1. Synthesis of the current inputs

Все входы пользователя сходятся в одну понятную форму продукта: это не «ещё один ИИ-чат», а кнопочный MAX-бот с двумя режимами — для себя и для бизнеса — с акцентом на фото, поздравления и понятный paid utility.

## 1.1 What is already locked

• Юр. база готова: ИП уже есть; платежи — через Т‑Банк.

• Платформа запуска — MAX, не Telegram и не web-only.

• MVP начинается с текста + генерации изображений; тяжёлые функции включаются позже.

• Главный consumer use case: фото, открытки, поздравления, «побаловаться» и переслать друзьям.

• Главный business use case: «Личный маркетолог» — ежедневные посты и картинки для VK/малого бизнеса.

• Монетизация должна опираться на подписку, но при этом иметь звёзды и реферальную механику.

## 1.2 What this spec adds

• Финальную продуктовую рамку и границы MVP.

• Экономику: подписки, бесплатный лимит, звёзды, рефералка, anti-abuse.

• Техстек и архитектуру: MAX Bot API, webhook, backend, billing, Yandex AI.

• Полный handoff для Cursor/OpenClaw/Codex: сущности, API, state model, rollout phases.

• Жёсткие non-goals, чтобы команда не раздула scope.

## 1.3 Final resolution

| Topic | Final decision | Reason |
| --- | --- | --- |
| Launch platform | MAX only for MVP | Самый короткий путь в российский рынок и нативный кнопочный UX. |
| Audience split | Two entry modes: «Для себя» and «Для бизнеса» | Это упрощает позиционирование, меню и рекламу. |
| Consumer offer | Фото, картинки, поздравления | Понятно 50+ и вирусится через пересылки. |
| Business offer | «Личный маркетолог» | Простой пакет пользы для малого бизнеса, не нужен сложный onboarding. |
| Payments | T‑Bank acquiring + recurring billing | Российский процессинг, меньше внешних рисков. |
| AI base | Yandex as primary provider | Российская база и доступность. |
| Premium generation | Optional adapter layer later | Дорогие/качественные генерации подключаются без поломки MVP. |
| Monetization | Subscription-first + stars + referrals | Даёт LTV, upsell и контролирует себестоимость. |
| Voice | Deferred | Не критично для первых денег. |
| Heavy media | Animate/edit/video after base launch | Нужно сначала заработать и стабилизировать unit-экономику. |

# 2. Product definition

Продукт: AI-бот в MAX для пользователей из России с очень простым кнопочным управлением, который помогает: отвечать текстом, делать картинки, собирать поздравления, а для бизнеса — готовить ежедневные посты и визуалы.

Positioning for consumer: «Сделай красивую картинку или поздравление за минуту — без сложных приложений и промптов».

Positioning for business: «Личный маркетолог в MAX — посты и изображения для VK каждый день без дизайнера и копирайтера».

## 2.1 Product is NOT

• Не power-user AI studio с ручным промпт-инжинирингом.

• Не нейросеть «для всего на свете» без понятной пользы.

• Не продукт с упором на западные интеграции и зависимость от зарубежных checkout/API.

# 3. Binding product constraints

• Главный UX — кнопочный. Пользователь не обязан знать команды вроде /image.

• У бота два входа: «Для себя» и «Для бизнеса». После выбора открывается своё меню.

• Consumer first screen продаёт фото/поздравления, а не абстрактный AI.

• Business режим продаёт «пост + картинка» как понятный ежедневный результат.

• Бесплатный consumer лимит — 3 изображения; после этого либо подписка, либо invite friend.

• Referral reward начисляется только после первой реальной генерации приглашённого пользователя.

• Для anti-abuse система должна проверять user_id, inviter_id, событие first_generation и device fingerprints в разумных рамках.

• Тяжёлые медиа-функции не должны входить в дешёвую подписку, пока не подтверждена экономика.

• Водяной знак на free-генерациях допустим и рекомендован.

• Billing, access и лимиты живут на сервере, а не в клиентской логике MAX.

# 4. Audience, offer and launch angles

## 4.1 Consumer audience

• Люди 50+ и широкая массовая аудитория, которой нужен простой интерфейс.

• Пользователи, которые хотят поздравления, открытки, красивые фото, семейные картинки, мемы и «красиво оформить мысль».

• Люди, которые не хотят учиться Midjourney/сложным приложениям.

## 4.2 Business audience

• Малый бизнес без постоянного маркетолога: кафе, услуги, салоны, локальные магазины, мастера, доставка, офлайн-точки.

• Нужен не SMM-комбайн, а каждый день получать годный «текст + картинка» под свою нишу.

## 4.3 Launch messages

• Consumer: «Поздравления и красивые картинки за минуту прямо в MAX».

• Consumer alt: «Сделай фото ярче, открытку красивее, подарок душевнее».

• Business: «Личный маркетолог в MAX: посты и картинки для VK каждый день».

# 5. MVP scope and non-scope

| Included in MVP | Explicitly out of scope for MVP |
| --- | --- |
| MAX bot with webhook | Voice calls / STT / TTS in MVP |
| Entry split: Для себя / Для бизнеса | Full video generation in phase 1 |
| Text chat with short-term context | Full photo edit / animate in phase 1 |
| Text → image generation | Mobile apps outside MAX |
| Greeting flow | Marketplace of styles/providers |
| VK post flow (text + image) | Complex CRM features for business users |
| Stars balance | Multi-language expansion |
| Subscription paywall | Corporate кабинеты / teams |
| Invite friend / referral tracking | Advanced analytics dashboards for clients |
| T‑Bank payment links / recurring billing | Open prompt sandbox |
| Admin panel lite | Public API for third parties |
| Watermark for free images | Abusive growth mechanics / spam loops |

# 6. Commerce model and unit-economics guardrails

## 6.1 Subscription model

• Consumer plan: 290 RUB / month.

• Business plan: 490 RUB / month.

• Consumer free tier: 3 image generations total before paywall/referral unlock.

• Consumer paid promise: more images, no watermark, easier access.

• Business paid promise: recurring niche-based content generation, primarily VK posts + images.

## 6.2 Recommended initial entitlement policy

Ниже — стартовая версия, чтобы продукт выглядел щедро, но не убивал маржу. Реальные числа потом проверяются по себестоимости на 100–300 первых платящих.

| Topic | Final decision | Reason |
| --- | --- | --- |
| Consumer free | 3 images total, watermark on | Достаточно, чтобы понять магию, но быстро вывести к оплате. |
| Consumer 290 | 120 image credits / month soft cap | В среднем ≈4 картинки в день — выглядит щедро, но контролируемо. |
| Business 490 | 30 post packs / month + 120 image credits | Один пост-пак в день, плюс право регенерировать визуалы. |
| Text chat | Included with fair-use limits | Текст дешёвый и улучшает perceived value. |
| Heavy media | Stars only in phase 2 | Защита юнит-экономики. |

## 6.3 Stars economy

• Звёзды = внутренняя платная валюта для тяжёлых или дополнительных действий.

• На старте звёзды нужны как мост к phase 2: regenerate beyond plan, premium styles, animate/edit/video later.

• Минимальный набор на старте: баланс, начисление, списание, журнал транзакций, purchase packs, referral reward.

Recommended starter prices:

• Referral reward: +3 stars after invited user completes first successful image generation.

• 1 premium regenerate: 1 star.

• Future photo animate: 6–10 stars.

• Future photo edit: 3–6 stars.

• Future video from image: 12–20 stars.

## 6.4 Anti-abuse rules for referral

• Начисление только 1 раз за приглашённого пользователя.

• Reward trigger = first successful image generation by invitee, not mere registration/start.

• Нельзя начислять reward, если inviter_id == invitee_id.

• Нужен device/session heuristic: same device, suspicious IP cluster, burst referrals → manual flag.

• Referral rewards can be capped per day/week to reduce farming.

# 7. UX architecture and menu system

Главное правило: никакого длинного текста и обучения в лоб. Пользователь должен почти всегда выбирать кнопки.

## 7.1 Entry split

• Screen 1: «Выберите режим»

• Buttons: «Для себя» / «Для бизнеса»

## 7.2 Consumer menu

• Задать вопрос

• Создать картинку

• Сделать поздравление

• Оживить фото (phase 2, может быть disabled/soon)

• Изменить фото (phase 2, может быть disabled/soon)

• Мои звёзды

• Пригласить друга

• Тарифы и подписка

## 7.3 Business menu

• Создать пост VK

• Создать картинку

• Задать вопрос

• Мои звёзды

• Пригласить друга

• Тарифы и подписка

• Моя ниша

## 7.4 Key user flows

• Create image: bot asks one short clarifying question only if needed, then generates result with regenerate buttons.

• Greeting flow: user picks occasion → recipient → tone → gets text + image option.

• VK post flow: user niche is pre-saved; bot generates post variants + image.

• Paywall flow: when free limit ends, show 2 clear choices — subscribe or invite friend.

• Referral flow: bot generates personal invite link/code and clearly explains reward logic.

# 8. Prompting and generation strategy

• Пользовательские формулировки должны переводиться сервером в более структурированные provider prompts.

• Внутренние system prompts и style templates нельзя показывать пользователю.

• Consumer templates: greeting card, family photo style, holiday image, beautiful portrait-style illustration.

• Business templates: promo post, discount post, holiday post, menu/offer post, reminder post.

• Система должна поддерживать regenerate without retyping.

# 9. Technical architecture

## 9.1 High-level architecture

• MAX Bot API + webhook endpoint.

• Backend API layer for bot logic, access control, limits, billing, referrals, generation orchestration.

• Generation adapter layer for Yandex primary provider and optional premium providers later.

• Database for users, subscriptions, stars, generation jobs, referrals, templates, events.

• Admin panel lite for support, entitlement fixes, refunds, anti-abuse review.

## 9.2 Fixed stack recommendation

| Topic | Final decision | Reason |
| --- | --- | --- |
| Backend | Node.js (NestJS) or Python (FastAPI) | Оба подходят; выбрать один стек и не мешать. |
| Database | PostgreSQL | Нормально для users/billing/jobs/events. |
| Queue | Redis + BullMQ / RQ / Celery-lite | Нужно для генераций и webhooks. |
| Bot transport | Webhook over HTTPS | Нормальный продовый режим для MAX. |
| Admin | React + simple internal UI | Достаточно для MVP support console. |
| Payments | T‑Bank internet acquiring + recurring billing | Российский процессинг. |
| AI base | Yandex AI adapters | Primary provider. |
| Storage | S3-compatible object storage | Хранение generated assets and logs. |

## 9.3 Architecture rule

Bot client layer must stay thin. Вся критическая логика — entitlement, stars, plan limits, referral validation, prompt building, provider selection, watermark policy — живёт на backend.

# 10. Core entities and data model

• User — MAX user identity, role mode, onboarding state.

• Profile — optional niche/business settings, preferred tone, saved context.

• Subscription — current plan, start/end, recurring state, payment provider refs.

• StarLedgerEntry — accrual/spend/refund entries for stars.

• Referral — inviter, invitee, status, reward state, anti-abuse flags.

• GenerationJob — type, provider, prompt, status, cost estimate, output refs.

• Asset — generated image/file metadata, watermark flag, storage URL.

• TemplateProfile — saved niche or greeting style templates.

• ConversationSession — limited rolling text context.

• PaymentTransaction — invoice, recurring token, status, provider payload digest.

• FeatureFlag — rollout and staged launches.

• AuditLog — admin actions, entitlement overrides, refund actions.

# 11. API contract skeleton

Every endpoint below must later receive: request example, success response, error response, auth rule, retry rule, timeout, idempotency note, analytics hook.

• POST /webhooks/max

• GET /v1/bootstrap

• POST /v1/auth/max/session

• GET /v1/me

• POST /v1/me/mode

• GET /v1/plans

• POST /v1/payments/tbank/create-link

• POST /v1/payments/tbank/webhook

• POST /v1/subscriptions/activate

• GET /v1/stars/balance

• GET /v1/stars/ledger

• POST /v1/referrals/create-link

• POST /v1/referrals/track

• POST /v1/generate/text

• POST /v1/generate/image

• POST /v1/generate/greeting

• POST /v1/generate/business-post

• POST /v1/assets/watermark

• GET /v1/jobs/{id}

• POST /v1/admin/users/{id}/grant-stars

• POST /v1/admin/users/{id}/set-plan

• POST /v1/admin/referrals/{id}/review

# 12. Billing and access policy

• Покупка должна быть доступна через понятную кнопку «Оформить подписку».

• После оплаты сервер активирует entitlement и плановые лимиты.

• Recurring status must be syncable from T‑Bank callback/webhook or periodic reconciliation job.

• No access decision may depend only on the bot client state.

• Refund/cancel states must be reflected in entitlement within bounded time.

• One-time stars purchases should remain possible even when subscription exists.

# 13. State matrix

| Topic | Final decision | Reason |
| --- | --- | --- |
| new_user | Show mode selection + 1-line value promise | Consumer/business entry |
| free_active | Allow generation until free quota ends | Generate / upsell softly |
| free_exhausted | Hard paywall + invite friend option | Subscribe / invite |
| paid_active | Normal access | Generate |
| billing_pending | Waiting payment confirmation | Retry status / support |
| billing_failed | Plan not extended | Retry payment |
| referral_pending | Invite sent but reward not earned yet | Share link |
| generation_running | Show progress state | Wait / cancel if supported |
| generation_failed | Show retry and helpful text | Regenerate |
| heavy_feature_locked | Show ‘soon’ or stars-only gate | Buy stars / later |
| maintenance | Service temporarily unavailable | Retry later |

# 14. Error taxonomy

| Topic | Final decision | Reason |
| --- | --- | --- |
| AUTH_INVALID | Session invalid | Re-init MAX session |
| ENTITLEMENT_REQUIRED | No active plan/free quota | Show paywall |
| FREE_LIMIT_REACHED | Free quota exhausted | Subscribe or invite |
| PAYMENT_PENDING | Payment not yet confirmed | Poll/reconcile |
| PAYMENT_FAILED | Failed recurring/one-time payment | Retry payment |
| PROVIDER_TIMEOUT | AI provider timed out | Retry job / fallback provider |
| PROVIDER_UNAVAILABLE | Provider unavailable | Fallback / queue |
| REFERRAL_INELIGIBLE | Referral rule not met | Explain why |
| ABUSE_FLAGGED | Suspicious referral/payment behavior | Manual review |
| ASSET_UPLOAD_FAILED | Storage failure | Retry upload |

# 15. Analytics and event model

• Track only product, reliability, billing and funnel events. No unnecessary personal data.

• Key events: bot_started, mode_selected, free_generation_used, paywall_viewed, subscription_started, payment_success, payment_failed, referral_link_created, referral_reward_granted, image_generation_started, image_generation_success, image_generation_failed, business_post_generated.

• Need cost observability by provider and by feature, otherwise pricing decisions will be blind.

• Need cohort visibility: free → paid, referral → paid, business → retained.

# 16. Admin and support tooling

• Search user by MAX id / internal id.

• View current plan, stars balance, recent jobs, recent payments.

• Grant/revoke stars.

• Force plan activation/deactivation for support cases.

• Review suspicious referrals.

• Retry/replay failed provider jobs where safe.

• Feature flags for staged rollout of animate/edit/video.

# 17. Security, privacy and compliance

• Do not store more user data than needed for billing, support and generation history.

• Separate raw provider responses from user-visible logs where possible.

• Protect payment callback endpoints with signature verification.

• Log prompt/output metadata carefully; avoid leaking sensitive personal content in support dashboards.

• Secrets must not live in repo or client-side bot code.

• Rate limits required on generation and referral endpoints.

# 18. Delivery plan and rollout phases

| Topic | Final decision | Reason |
| --- | --- | --- |
| 0. Freeze | Lock product, pricing, menus, architecture | No contradictions remain |
| 1. Core bot | MAX registration, webhook, mode split, buttons | Bot works end-to-end |
| 2. Core generation | Text + image generation + watermark | Successful production jobs |
| 3. Billing | Plans, paywall, T‑Bank, entitlement sync | Paid access works |
| 4. Referral + stars | Invite flow, rewards, ledger, anti-abuse v1 | Referral reward works |
| 5. Business mode | Niche onboarding, VK post flow, business plan | Daily-use business beta |
| 6. Phase 2 media | Animate/edit/video on stars | Economics confirmed |

# 19. Cursor / Codex / OpenClaw implementation rules

• Implementation first, explanation second.

• No broad rewrites of working baseline without direct need.

• Every task must end with proof: diff, command output, logs, screenshots or curl response.

• Backend contracts must be typed and explicit; no ambiguous field names.

• No fake integrations: every provider/payment path must have a working sandbox or stub strategy.

• Feature flags around unfinished heavy media features are mandatory.

• Before UI polish, lock menu texts, billing flow, limits and job lifecycle.

# 20. Definition of Ready / Definition of Done

## 20.1 Definition of Ready

• Feature has user goal.

• Menu/button text exists.

• API contract exists.

• Success/error states exist.

• Billing/entitlement impact is defined.

• Analytics events are named.

• Proof expected from Cursor is written.

## 20.2 Definition of Done

• Feature works in bot flow end-to-end.

• Logs prove success path and key failure path.

• Entitlement and stars are correctly enforced.

• Admin can inspect/support the feature.

• No obvious anti-abuse hole is left open.

• User-facing copy is understandable for 50+ audience.

# 21. Final hard conclusions

• This product is a Russian MAX AI utility, not a generic AI playground.

• The fastest money path is consumer greetings/images + business marketing posts.

• Subscription is the core monetization model; stars and referrals support it but must not replace it.

• Yandex is the primary AI base; premium adapters are secondary and must not delay launch.

• Start with text + image + billing + referral + business posts. Everything else is phase 2.

# Appendix A. Suggested button texts

• Для себя

• Для бизнеса

• Задать вопрос

• Создать картинку

• Сделать поздравление

• Создать пост VK

• Мои звёзды

• Пригласить друга

• Тарифы и подписка

• Попробовать ещё

• Сделать иначе

• Оформить подписку

# Appendix B. Suggested first engineering backlog

• Register MAX business account and bot.

• Deploy HTTPS webhook endpoint.

• Implement MAX update parser and button routing.

• Create user/session bootstrap and mode selection persistence.

• Implement Yandex text adapter and image adapter.

• Implement watermark layer for free images.

• Implement generation jobs and polling/status replies.

• Implement plans, stars, and paywall logic.

• Implement T‑Bank payment link + callback reconciliation.

• Implement referral create/track/reward flow.

• Implement business niche profile and VK post generator.

• Ship admin lite for support and anti-abuse review.